## Slide 1: Agile Development: Sprint Review & Retrospective
SNHU Travel Project – ChadaTech Pilot
Mhd Alghazouli
CS-250 Software Development Lifecycle
10/19/2025

## Slide 2: Agile Roles in the Scrum Team
Product Owner: Prioritizes backlog & sets vision.
Scrum Master: Facilitates team communication & removes blockers.
Developers: Build features and adapt to changing requirements.
Testers: Ensure quality through continuous testing and fast feedback.
In SNHU Travel: Each role worked iteratively to deliver the slideshow feature efficiently.

## Slide 3: Agile Phases of the SDLC
Planning: Created initial user stories (e.g., slideshow feature).
Design: Defined UI flow and interaction early in sprints.
Development: Incrementally built and integrated slideshow elements.
Testing: Continuous automated/manual testing each sprint.
Deployment: Final working version delivered and tested.
Maintenance: Ready to adapt and update after feedback.

## Slide 4: Waterfall vs. Agile
Waterfall: Linear, rigid structure. Late testing = late discovery of issues.
  Difficult to adapt to change.
Agile: Iterative, flexible structure with continuous testing and feedback.
  Allows changes mid-project without disrupting delivery.
Example: PO changed slideshow content mid-sprint → Agile allowed fast adaptation.

## Slide 5: Choosing Between Agile and Waterfall
Agile is best when requirements may change, rapid feedback is needed, and collaboration is high.
Waterfall may work for fixed requirements, high documentation projects.
For SNHU Travel, Agile was better due to evolving content and fast feedback.

## Slide 6: Tools That Supported Agile
Jira Software (Atlassian): Backlog tracking, sprint boards, transparency.
Azure Boards (Microsoft): Task management, real-time updates, workflows.
Daily Standups & Information Radiators: Encouraged open communication & faster issue resolution.
These tools improved collaboration and visibility during the project.

## Slide 7: Continuous Improvement
“Continuous improvement is about removing the things that get in the way of your work.” – Brian Hamilton (2014)
Sprint Retrospective identified blockers early.
Adjusted team workflow to speed up testing & feedback.
Strengthened team alignment and trust.

## Slide 8: References
Cobb, C. G. (2015). The project manager’s guide to mastering Agile: Principles and practices for an adaptive approach. Wiley.
Jira Software. Atlassian.
https://www.atlassian.com/agile
Azure Boards. Microsoft.
https://azure.microsoft.com/en-us/
Brian Hamilton. (2023, June 21). Top 25 quotes for Lean business inspiration. LeadingEdge Group.